# Revised 5-Week Synapse CRM Plan

## Phase 1: Core CRM + Mobile + All Integrations (2 Weeks)

## Phase 2: Automation + MCP Server + Conversational AI (3 Weeks)

## 📋 PHASE 1: CORE CRM + MOBILE + ALL INTEGRATIONS (2 Weeks)

### Week 1: Foundation + Mobile App + Basic CRM

Day 1-2: Project Setup & Mobile Foundation

✅ Create Next.js 16 project with TypeScript
✅ Set up React Native/Expo for mobile
✅ Install shared dependencies (Tailwind, Prisma, Zustand)
✅ Set up Supabase project
✅ Configure Google OAuth for both web & mobile
✅ Create shared component library

Day 3-4: Database Schema & Auth

✅ User, Tenant, TenantUser models
✅ Contact, Company models  
✅ Pipeline, Stage, Deal models
✅ Activity, Issue models
✅ Implement auth for both web & mobile
✅ Create shared API client

Day 5-7: Core Pages (Web + Mobile)

✅ Web: Login, Dashboard, Contacts, Deals pages
✅ Mobile: Login, Dashboard, Contacts, Deals screens
✅ Implement real-time sync between web & mobile
✅ Create responsive layouts for both

### Week 2: Integrations + Issue Tracking

Day 1-3: Email & Calendar Integration

✅ Gmail OAuth setup (web + mobile)
✅ Google Calendar integration
✅ Email compose & tracking
✅ Meeting scheduling from both platforms
✅ Calendar event sync

Day 4-5: LinkedIn + AI Meeting Assistant

✅ LinkedIn Sales Navigator integration
✅ Contact enrichment from LinkedIn profiles
✅ AI meeting service integration (Fireflies.ai/Otter.ai)
✅ Automatic meeting transcription
✅ Meeting summary generation

Day 6-7: Issue Tracking + VoIP

✅ Issues list/detail (web + mobile)
✅ Third-party issue tracker integration
✅ VoIP click-to-call integration
✅ Call logging & summaries
✅ Basic pipeline board

## 🚀 PHASE 2: AUTOMATION + MCP SERVER + CONVERSATIONAL AI (3 Weeks)

### Week 3: MCP Server & Tool System

Day 1-3: MCP Server Foundation

✅ Set up Model Control Protocol server
✅ Create plugin architecture
✅ Implement tool discovery system
✅ Build basic tools: create_contact, update_deal, send_email
✅ Add tool execution monitoring

Day 4-7: Advanced MCP Tools

✅ Create CRM-specific tools:
   - search_contacts
   - get_pipeline_analytics  
   - create_automation_rule
   - generate_meeting_summary
✅ Implement tool chaining
✅ Add error handling & retries
✅ Create tool usage analytics

### Week 4: Conversational AI Interface

Day 1-3: Natural Language Processing

✅ Integrate OpenAI API
✅ Create context-aware command interpretation
✅ Implement entity recognition (contacts, deals, issues)
✅ Add multi-turn conversation management
✅ Create intent classification system

Day 4-7: AI Assistant Features

✅ Natural language queries:
   - "Show me deals closing this week"
   - "What's the status of Acme Corp?"
   - "Create follow-up task for John"
✅ Action execution via chat:
   - "Update deal value to $5000"
   - "Schedule meeting with Sarah tomorrow"
   - "Create new contact from this email"
✅ Smart suggestions & auto-complete

### Week 5: Automation Engine & Polish

Day 1-3: Workflow Automation

✅ Visual workflow builder (drag & drop)
✅ Trigger-based automation rules:
   - When deal stage changes → send email
   - When issue created → assign to team member  
   - When contact inactive → create follow-up task
✅ Multi-step workflow orchestration
✅ Conditional logic system

Day 4-5: Advanced Automation

✅ Cross-service automation (email → calendar → CRM)
✅ Approval workflow management
✅ Smart notification system
✅ Batch operation automation

Day 6-7: Polish & Deployment

✅ Performance optimization
✅ Error handling improvements
✅ Mobile app automation features
✅ Deploy to production
✅ Create user documentation

## 📱 COMPLETE FEATURE CHECKLIST

### Phase 1 Features (Weeks 1-2) - Web + Mobile

Core Platform:

- [ ] Multi-tenant architecture

- [ ] Google OAuth authentication

- [ ] Responsive web dashboard

- [ ] Mobile app (iOS/Android)

- [ ] Real-time web-mobile sync

Contact & Deal Management:

- [ ] Contact/company CRUD operations

- [ ] Visual pipeline board

- [ ] Deal stage management

- [ ] Basic search & filtering

Integrations:

- [ ] Gmail integration (send/receive)

- [ ] Google Calendar sync

- [ ] LinkedIn contact enrichment

- [ ] AI meeting transcription

- [ ] VoIP click-to-call

- [ ] Third-party issue tracker

Issue Tracking:

- [ ] Issue creation/editing

- [ ] Status & priority management

- [ ] Bi-directional sync with external tracker

### Phase 2 Features (Weeks 3-5)

MCP Server:

- [ ] Model Control Protocol server

- [ ] Plugin architecture

- [ ] Tool discovery & execution

- [ ] CRM-specific tools library

Conversational AI:

- [ ] Natural language interface

- [ ] Context-aware commands

- [ ] Entity recognition

- [ ] Action execution via chat

Automation Engine:

- [ ] Visual workflow builder

- [ ] Trigger-based rules

- [ ] Multi-step workflows

- [ ] Cross-service automation

## 🎯 IMPLEMENTATION PRIORITY ORDER

### Phase 1 (Must Complete):

- Web + Mobile authentication

- Contact & deal management (both platforms)

- Gmail + Calendar integration

- LinkedIn + AI meeting assistant

- Issue tracking system

- Basic pipeline management

### Phase 2 (Advanced Features):

- MCP server with core tools

- Conversational AI interface

- Workflow automation engine

- Advanced cross-platform features

## 🔧 TECHNICAL SPECIFICS

### Mobile App Architecture:

- React Native with Expo
- Shared state management (Zustand)
- Real-time sync via Supabase
- Offline capability with sync queue
- Push notifications

### Integration Endpoints:

Gmail: /api/integrations/gmail
Calendar: /api/integrations/calendar  
LinkedIn: /api/integrations/linkedin
AI Meeting: /api/integrations/meeting-ai
Issue Tracker: /api/integrations/issues
VoIP: /api/integrations/voip

### MCP Server Tools:

- contact_search
- deal_update  
- email_send
- meeting_schedule
- issue_create
- analytics_get
- workflow_trigger

## 📊 WEEKLY DELIVERABLES

### Week 1 Deliverables:

- Working web + mobile authentication

- Basic contact/deal management on both platforms

- Shared component library

- Real-time data sync

### Week 2 Deliverables:

- All integrations working (Gmail, Calendar, LinkedIn, AI Meeting, VoIP, Issue Tracker)

- Mobile app with full CRM functionality

- Pipeline management on both platforms

### Week 3 Deliverables:

- MCP server with 10+ CRM tools

- Plugin system for extensibility

- Tool execution monitoring

### Week 4 Deliverables:

- Fully functional conversational AI

- Natural language query system

- Action execution via chat

### Week 5 Deliverables:

- Complete automation engine

- Visual workflow builder

- Production deployment

- Documentation

## 💡 SUCCESS METRICS

### End of Phase 1:

“Users can manage entire customer lifecycle on web or mobile, with all major integrations working”

### End of Phase 2:

“CRM proactively manages relationships through AI conversations and automated workflows”

This plan gives you a fully functional CRM with mobile app and all integrations in just 2 weeks, then builds the advanced AI and automation features in the following 3 weeks!